# Project Plan: Predictive Analytics for Customer Churn

Pankaj K Yadav

DSC 630: Predictive Analytics, Prof Frank Neugebauer

College of Science and Tech,

Bellevue University, NE

Table of Contents

Overview:	3

Project Methodology and Schedule	3

Phase 1: Getting into the Data (Weeks 1–2)	3

Phase 2: Data Prep and Handling Imbalance (Weeks 3–4)	3

Phase 3: The Modeling Phase (Weeks 5–7)	3

Phase 4: Evaluation and "Real World" Impact (Weeks 8–9)	3

Phase 5: Wrapping Up (Week 10)	3

Peer Review Coordination	4

# Overview:

For this independent project, I’ve decided to focus on Customer Churn. Churn is one of those "make or break" metrics in industries like telecom or SaaS, and I’m interested in seeing how we can move from just reacting to cancellations to actually predicting them. My goal is to build a model that doesn't just give a probability score but actually identifies the key "pain points" (like contract type or service glitches) that drive a customer to leave.

# Project Methodology and Schedule

I’ll be following the CRISP-DM framework because it keeps the workflow organized, especially when the data gets messy. My plan is to dedicate about 2-3 hours a week to this, to stay on top of the following phases:

## Phase 1: Getting into the Data (Weeks 1–2)

First, I need to really understand what the features are telling me. I'll be looking for early red flags like if certain contract types or payment methods correlate with higher churn. In a churn scenario, missing a customer who is about to leave is much more expensive than a false alarm.

## Phase 2: Data Prep and Handling Imbalance (Weeks 3–4)

This will usually be the most time-consuming part. Churn datasets are highly popular for being "imbalanced" and sometimes do have missing or incomplete rows. Working on the data will be my priority for this week.

## Phase 3: The Modeling Phase (Weeks 5–7)

I’ll start with a baseline Logistic Regression to get a "floor" for performance, but I’m really looking forward to testing ensemble methods like Random Forest and XGBoost. I want to see which one handles the relationships in the data better.

## Phase 4: Evaluation and "Real World" Impact (Weeks 8–9)

Once the model is tuned, I’ll run it through a confusion matrix and AUC-ROC curves. But beyond the math, I want to calculate a rough ROI ( based on some estimated costs), if we can catch 15% of these churners early, what does that actually save the business in the long run?

## Phase 5: Wrapping Up (Week 10)

I’ll spend the final week documenting the process and putting together a presentation that explains the "why" behind the numbers.

## Peer Review Coordination

I’ve linked up with [Amanda Wyse] for the Milestone 2 review. We’ve agreed to swap our documentation once we hit the phase 2 to make sure our logic holds up before we get too deep into the modeling.